## Slide 1
Itzhak Tserruya
JINR, September 17, 2020
PAC on Particle Physics
53rd Meeting:
Report to Scientific Council

## Slide 2: 53rd PAC-PP agenda June 29, 2020
Highlights of 53rd PAC-PP meeting:
Impact of global pandemic situation on JINR activities
Update reports on NICA, MPD and BM@N
Projects seeking continuation:
MPD
COMPASS
TAIGA
    JUNO/Daya Bay
    NOvA/DUNE

## Slide 3: Report on the Nuclotron-NICA project
Although the pandemic situation caused a two-month, the tests of the main Booster systems were completed.
The PAC welcomes the active preparations for the launch of the Booster synchrotron with beam in August 2020.
The PAC expresses its concern with the lack of sufficient manpower for the collider magnet construction and test and urges the JINR management to take the necessary steps to address this issue that otherwise could seriously impact the overall schedule of the NICA project.
A. Sidorin
August 2020: Booster commissioning with beam
September 2020: Delivery of Booster-Nuclotron transport line
End 2020: First operation Booster+ Nuclotron
Summer 2020: start collider assembly

## Slide 4
Infrastructure Developments
N. Agapov
The committee notes with satisfaction that, despite the difficult pandemic situation, all areas of infrastructure development are advancing without downtime and, basically, at the necessary pace.
A

## Slide 5
Infrastructure Developments
N. Agapov
A
The committee notes with satisfaction that, despite the difficult pandemic situation, all areas of infrastructure development are advancing without downtime and, basically, at the necessary pace.

## Slide 6: BM@N
Mikhail Kapishin
The PAC appreciates the progress towards upgrading the detector for the heavy-ion physics runs planned in 2021 and beyond and on the analysis of the data collected with carbon and argon beams on fixed targets. The PAC encourages the BM@N team to publish the results obtained with the C and Ar beams as soon as possible
Hybrid central tracker for heavy ions: STS + GEM
Beam intensity of a few 106 Hz
4 STS stations
7 GEM stations
Target
& trigger detectors

## Slide 7: Recommendations on projects approved for completion in 2019 and proposed for continuation
MPD – Adam Kisiel
The PAC welcomes the steady progress in the assembly and production of most of the MPD detector components foreseen in the first stage configuration.
The PAC expresses its concern with the delay in the ECAL construction and the resulting impact on the physics programme, with only half of the coverage foreseen now in the first stage.
The PAC appreciates the admission of new institutions to the MPD Collaboration and encourages the MPD management to increase its efforts in this direction.
The PAC recommends extension of the project until the end of 2025 with first priority.
Progress on the MPD hall construction

## Slide 8: Recommendations on projects approved for completion in 2019 and proposed for continuation
COMPASS-II – A. Nagaytsev.
The experiment will be focused on the study of semi-inclusive deep-inelastic scattering processes of polarized leptons on polarized nuclear targets. The goal is to extract the parton distribution functions.
The JINR group will provide technical support for maintenance and completion of the HCAL1 and ECAL0 calorimeters and the MW1 muon detector, and will develop online software for monitoring their operation. It will also participate in the analysis of experimental information.
Recommendation.
The PAC encourages the JINR team to enhance its participation in the data analysis and develop collaborative work for the physics exploitation of the data in order to secure scientific recognition of the group’s two-decade-long work in COMPASS.
By the project completion in 2022, the group should explore new opportunities like e.g., MPD and SPD where its expertise is certainly very much needed.
The PAC recommends extension of the COMPASS-II project until the end of 2022 with first priority.

## Slide 9: Recommendations on projects approved for completion in 2019 and proposed for continuation
TAIGA – L. Tkatchev
The TAIGA project can shed light to the origin of galactic cosmic rays (CR) in the region of the “knee” energy ~1000 TeV up to extragalactic CR at 1000 PeV.
During 2019–2020 the complex telescopes passed successfully important quality checks of the hardware and data processing algorithms.
The main responsibility of the JINR group is the design of Imaging Atmospheric Cherenkov Telescope (IACT), mechanics manufacturing and tests. The third telescope was sent to Siberia in April 2020, the 4th IACT will be built during 2021–2023. The group also participates in Monte Carlo simulation and data analysis.
Recommendation.
The PAC notes that the TAIGA project has a solid in-house component with significant international participation. The JINR group is playing an important role in the TAIGA collaboration for the design and production of the IACTs.
The PAC encourages the team, in particular young researchers, to strengthen their participation in the data analysis. Publication of methodological results obtained by the group should be carried out more actively.
The PAC recommends extension of the TAIGA project until the end of 2023 with first priority.

## Slide 10: Recommendations on projects approved for completion in 2019 and proposed for continuation
Daya Bay and JUNO – D. Naumov
JUNO is aimed primarily at determining the hierarchy of neutrino masses with high sensitivity and at measuring lepton mixing parameters with sub-percent precision level.
The contributions of the JINR group to both experiments made in many important systems of the detectors are acknowledged and imprinted in the structure of the collaboration management.
The JINR team will continue the oscillation analysis and searches for sterile neutrinos in the Daya Bay experiment and will contribute to the development, construction and commissioning of various parts of the JUNO project. The JINR data centre is expected to be one of three European centres managing JUNO data.
Recommendation.
The PAC notes the high quality of the work performed by the JINR group and recommends continuation of the JUNO project with first priority until the end of 2023.
The PAC encourages the group to ensure that the present personnel overlap with the DUNE project will not lead to future potential conflicts between the two international collaborations.

## Slide 11: Recommendations on projects approved for completion in 2019 and proposed for continuation
NOvA / DUNE - A. Olshevskiy
Since 2014 the JINR group has made significant hardware contributions to the NovA experiment. The team members are also well involved in the ongoing neutrino oscillation analyses and in the studies of supernova and atmospheric neutrinos, as well as in monopole searches. JINR personnel also serve in various leading roles, as Detector Simulation convener, Offline and DAQ Software Release Managers, DAQ, DDT and ROC experts.
The JINR group also presented its plans for the future LBNF/DUNE neutrino project at Fermilab/SURF, with a gradual increase of their participation expected to start after completion of NOvA. Their first commitments are for the light collection system in the liquid argon TPC for the Near Detector, the preparation of computer resources at JINR and the development of data analysis tools.
Recommendation.
Taking into account the visible role of the JINR group in the NOvA experiment and its solid plans for further advances in forefront neutrino physics research with the DUNE experiment, the PAC recommends continuation of NOvA and approval of DUNE, both until 2023 with first priority.
The PAC encourages the JINR Directorate to provide the necessary resources to the DUNE project in order to guarantee visible participation of the group. In the same line, one could envision JINR’s possible contribution to the LBNF facility, in line with what is done by other major international laboratories. In this context, the JINR group should play the role of bridgehead for the future joining of more groups associated with JINR.
Notes: LBNF: Long Baseline Neutrino Facility

## Slide 12: Next PAC-PP Meeting – January 18-19, 2021
The next meeting of the PAC-PP will be held on 18-19 January, 2021
The following items are proposed to be included in the agenda of the next meeting:
  Follow-up on the to-do-list from this PAC meeting
  Status report on the Nuclotron-NICA project
  Status report from the Coordinator of the Nuclotron experimental programme
  Status report on infrastructure issues including Nuclotron
  Status report on the MPD project
  Status report on the BM@N project
  Consideration of new projects
  Reports and recommendations on the projects to be completed in 2020
  Posters from young physicists

## Slide 13
Thank you!