## Slide 1
D.L. Nagy
Timeline of the preparatory phase
of the new JINR neutron source
January 2018

## Slide 2
The preparatory phase of a research infrastructure starts with adopting the idea of constructing the facility by an established organization and ends with the decision on the construction of the installation. Milestones of the preparatory phase of the new JINR neutron source (NJNS) shall include:
establishing an international working group (IWG) in 2018;
publishing a short (up to 50 pages) kick-off document (KoD) elaborated by the IWG on the idea of the new facility until mid-2019;
elaborating and publishing a detailed scientific case until early 2020;
elaborating a detailed technical design report until end of 2020;
elaborating the administrative and financial model for the construction, commissioning, operation and decommissioning phases until 2021;
decision on the construction of the new facility until 2023.
Milestones

## Slide 3
The mandate of the IWG shall come from the JINR Directorate and will be valid for elaborating the KoD. After successful publication of the KoD, the IWG may act as an advisory committee of the JINR Directorate in NJNS matters. The IWG may be the precursor of the NJNS SAC (scientific advisory committee) in the operation phase.
The IWG shall consist of about ten experts in neutron sources and neutron instrumentation. The IWG members should have a high-calibre overview of the landscape of neutron scattering facilities. It is important that all major neutron sources especially those expectedly operational after 2032 (ESS, PIK, MLZ, ISIS, SINQ) shall be represented in the IWG at a high level. Further members may be invited from ILL, LLB, HZB, FZ-Jülich, BNC, NPI-Řež, etc. as well as from the ESFRI Neutron Landscape Working Group. Representation from major neutron scattering facilities from the USA, Japan and Australia may be also considered.
Mandate and composition of the working group

## Slide 4
Thank you for your attention