## Slide 1: Status of the NICA project
NICA: Nuclotron based Ion Collider fAcility
Andrey Butenko on behalf of the team
Veksler and Baldin laboratory for high energy physics
Joint Institute for Nuclear Research
NEW TRENDS
IN HIGH ENERGY PHYSICS

## Slide 2
NICA is an international project
realizing by international intergovernmental organization –
the Joint Institute for Nuclear Research
and brings the efforts of 18 member states and 6 associated countries.
Project NICA started as a part of the JINR Roadmap for 2009-2016
was described in the 7-years Program.
It was approved by Scientific Council and
the Committee of Plenipotentiaries of JINR in 2009.
In 2016 between RF and JINR was signed a contract
about support of the basic configuration of the NICA complex.
In 2017 the project was included into ESFRI road map.
General information
Project web-site: http://nica.jinr.ru/

## Slide 3
End of 60-th – acceleration of ions
70-th – observation of nuclear cumulative effect
Relativistic nuclear physics
A.M.Baldin
V.I. Veksler

## Slide 4
Nuclotron –
The project approved
in 1986 year
Commissioning &
fist beam
March 1993 year
The last RUN #55
Feb. - April 2018
Slow extraction
2000 year
Accelerated:
Ions from p to Xe (C, Mg, Fe, Ar, Kr)
Polarized p & d beams
Proton energy max 12 GeV
Light ions, A/z=0.5 max 6 GeV/u
Heavy ions, A/z=0.3 max 4.5 GeV/u
Circumference 251,2m, Br<45 Tm
superconducting synchrotron

## Slide 5
Nuclotron-N
Intensity >10^7 ppc
(with KRION-2)
Energy 6 Gev/n
(for Z/A = 1/2)
Field ~ 2T,
B’< 0,8 T/s
Heavy ions
Stable, safe,
long operation
Development of the
KRION ESIS
Vacuum improvement
Injector modernization
+
Energy evacuation system
Quench protection system
Slow extraction at HE
Control, diagnostics, RF
Power supply system modernization
Cryogenics modernization
Radiation safety
Nuclotron-N
preparation of the ring for NICA project
Nuclotron – superconducting synchrotron
superconducting synchrotron
Nuclotron –

## Slide 6
Basic Facility
Center NICA
2 major milestones in 2018
- Set of accelerators providing the particle beams for fixed target and collider,
- Experimental facilities,
- Line for assembling and cryogenic testing of SC-magnets,
- Workshops for construction of the detector elements,
- NICA innovation center,
- Required infrastructure.
BM@N
the first
physical run
Booster assembling
Notes: This is a view of major NICA facilities. The Nuclotron – supercoducting synchrotron with circumference of 250 meters was put in operation 24 years ago. The beams from Nuclotron are extracted to the experimental hall, where the first experiment of NICA program BM@N is located. The plan is to put in operation a booster in 2019, and collider - in 2020 simultaneously with the MPD.

## Slide 7
Stages of the experimental program realization
Stage I
Fixed target experiment with heavy ions
Stage II
Basic configuration of the collider and detector
Full configuration, heavy ion collisions
Collisions of heavy ions with light ions (protons)
Stage III
Spin physics program

## Slide 8
SPI
LU-20
Nuclotron
magnetic rigidity of about 42 T·m
ESIS
Booster
Transfer to collider rings
or fixed targets
LIS
RFQ
RFQ
IH1
IH2
HILAc
Structure of the injector complex
Au31+ 3.2 MeV/u
p↑, d↑, ions z/A>0.3 5 MeV/u
Polarized p and d beams, protons and light ions are planned to accelerate with existing Linac LU-20, and after full upgrade 2022 with new LILAc.
Heavy ions: HILac + Booster
DP
LILAc - after 2022y

## Slide 9
RFQ
IH-1
IH-2
MEBT
Commissioned: Oct. ‘16
high current (10 mA), the first Linac with solid state RF amplifiers
Heavy Ion Linear Accelerator HILAc
Notes: A new heavy ion linac fabricated by BEVATEC was fully commissioned and put in operation last year.

## Slide 10
Injection chain for light ions
SPI
LU20
RFQ
LIS
Light Ion Linear Injector LU-20
LU-20 – new for-injector:
JINR, INR, ITEP, MEPI
commissioning: May ‘16

## Slide 11
Cooling, 7.3%
Tuning, 8.7%
Repairs, 4%
Unexpected losses, 2.5%
Experiments
77.6%
Run #53, 1450 h, autumn’16
Polarized, unpolarized deuterons,
maximum energy of extracted beam
4.6 GeV/u
Run #54, 1150 h, spring’17
SPI beams
Longest run
Polarized program at Nuclotron

## Slide 12
New Light Ion Linac “LILAc”
Injector for the Nuclotron ring.
LU-20 Hall
Meddle energy section
SC section
First LINac 7 MeV/u section
HILAc
Summer 2021: commissioning at the test bench with beam.
New linac – 3 sections:
1st sect. from BEVATECH
7MeV/u for ions Z/A>1/3
2nd sect. warm resonators
for p+ up to 13 MeV
3rd for SC res. testing & applied research up to 20MeV
Future plans for the new injector

## Slide 13
KRION 6T – heavy ion source was used during Nuclotron RUN #55 for SRC & BM@N experiments
Usage of the buncher permitted to increase the Ar beam intensity
at the entrance of the Nuclotron by about 5 times
Nuclotron RUN #55, spring 2018

## Slide 14
12C BM@N & SRC
40Ar BM@N 78Kr BM@N
the first run with startup configuration of BM@N
experiment BM@N SRC
03.04
Nuclotron RUN #55, spring 2018
Run 55: February – April 2018
milestone I: BM@N first results

## Slide 15
12C+6 beam acceleration (3,5 GeV/u) RUN #55
12C+6 Intensity 5*108
Nuclotron: ion acceleration
Run #54, carbon beam was accelerated up to 5.2 GeV/u, VESS = 145 kV

## Slide 16
78Kr+26 beam acceleration (3,2 GeV/u) RUN #55
Nuclotron: ion acceleration
78Kr beam spill, 2*105 ppp, Tspill = 10s, kdc>99%

## Slide 17
Ecool
RF
Booster
PS
Assemblies | # | tested / ready %
dipoles | 40 | 100/30
qdr doublets | 24 | 80/5
BPM stations | 24 | 80/0
magn.joint kits | 45 | 100/50
bypass for coolant liquid | 2 | 60/0
warm sect. | 4 | 70/50
refererence magnet sec. | 2 | 90/50
feed box | 2 | 10/0
vac. station (cryostat) | 26 | 50/50
vac. station (beam pipe) | 24 | 90/30
ref. mag. sec.
milestone II:
Booster of the Nuclotron

## Slide 18
Test assembly of 4 Booster magnets
the first magnet was transported to the tunnel on 19 Sept. 2018 !
Dipole magnets are transporting to Booster site

## Slide 19
Beam transfer channel from HILAc to the Booster
prototype of
electrostatic
deflector
was tested;
contract for the plates is in progress.
all magnets are ready for installation
beam
Septum is ready on 70%
“Cryosystems”, UK.
Injection to the Booster

## Slide 20
Electron Cooling & RF Systems:
final stage of commissioning
parameters | value
Electron energy, keV | 2
Electron current, mA | 170
Magnetic field, kGs | 1
Filed homogeneity | 2×10-5
Vacuum pressure, Pa | 3×10-9
Total power, kW | 120
rms(Bx)=1,6 10-5
rms(BY)= 2,0 10-5
RF is ready
Ecooler is ready
Notes: Проведены геодезические работы (юстировка) для установки СЭО относительно
оси бустера. Юстировка производилась трекером Leica AT4101.
Точность юстировки составила 0.1 мм.
Смонтирована и подключена по временной схеме
для работы с магнитным полем до 1 кГс при потребляемой мощность 120 кВт
система питания соленоидов, состоящая из 4 шкафов ИСТ
совместно с их трансформаторами.
Максимальное проектное поле составляет 2 кГс,
и для его возбуждения требуется полная мощность питания примерно 400 кВт,
что будет возможно применить после введения в строй новой подстанции.
Создана система водоснабжения замкнутого контура для охлаждения СЭО
с рабочим давлением в системе от 3-х до 6-и Атм.
Проведены измерения однородности и настройка магнитного поля
центрального соленоида. Для измерения однородности магнитных полей
в СЭО использовался метод «компаса», разработанный в ИЯФ им Будкера.
В итоге при настройке секции охлаждения СЭО бустера
достигнута среднеквадратичная неоднородность магнитного поля ΔB/B=2×10-5
(при проектной величине ΔB/B<10-4) в широком диапазоне значений
магнитного поля при пропорциональной перестройке магнитных полей.
- Осуществлена сборка вакуумной системы. После проведения магнитных измерений магнитная система СЭО была полностью разобрана за исключением центрального соленоида. Далее сборка вакуумной системы осуществлялась поэтапно совместно с магнитной системой. После сборки части вакуумной камеры и части магнитной системы осуществлялся контроль герметичности собранных вакуумных соединений. Только после этого переходили к следующему этапу сборки вакуумной и магнитной систем.
- Для получения необходимого вакуума в течение 3-х дней была проведена процедура прогрева и через пару недель после прогрева достигнуто значение вакуума 2.5×10-9 мбар, что соответствует необходимым вакуумным условиям в бустере. В ходе процедуры прогрева были проведены следующие работы: монтаж системы прогрева, дегазация титановых насосов TSP, активация нераспыляемых геттеров NEG, активация катода электронной пушки, включение ионных насосов, подключение UHV вакуумметров, включение титановых распылителей.
- Смонтированы высоковольтные коммуникации, масляная система охлаждения коллектора электронов и проведено тестирование всех высоковольтных источников.

## Slide 21
Booster
Nuclotron
Beam transfer from Booster to Nuclotron
BINP is start production of the beam fast extraction kicker and septa;
magnets for the channel are manufacturing;
Lambertson magnet for Nuclotron injection system is under design;
The prototype of the injection kicker is manufactured and tested; design of a kicker for Nuclotron injection system is being developed;
commissioning – December 2019
Common view of beam extraction systems

## Slide 22
Booster assembly |  | 2018 |  |  |  |  |  |  |  | 2019 |  |  |  |  |  |  |  |  |  | 
 |  | V | VI | VII | VIII | IX | X | XI | XII | I | II | III | IV | V | VI | VII | VIII | IX | X | XI
“Cold” sections |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | Quadrant 1 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | Quadrant 2 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | Quadrant 3 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | Quadrant 4 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | bypasses and ends |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | reference magnets |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | “Warm” sections |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | E-cooling |  |  |  | commissioned |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | injection section |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | beam extraction section |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | RF system |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Systems |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | vacuum system |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | power supply |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | cryogenic system |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | thermometry system |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
technological commissioning
commissioning
with beam
Booster assembling time-schedule

## Slide 23
45 T*m, 4.5 GeV/u for Au79+
Double aperture magnets:
dipole & quadrupole
prototypes
MPD
SPD
Ring circumference, m | 503,04
Number of bunches | 22
r.m.s. bunch length, m | 0,6
b, m | 0,35
max. int. Energy, Gev/u | 11,0
r.m.s. Dp/p, 10-3 | 1,6
IBS growth time, s | 2080
Luminosity, cm-2 s-1 | 1x1027
Collider ring
Notes: The lattice design and prototyping of most collider elements are completed. The ring circumference is twice as one of the Nuclotron. For the gold beam a Luminosity at the energy above 10 GeV per nucleon will be 10 to the 27

## Slide 24
Beam transfer from Nuclotron to Collider
Total length ~ 350 m

## Slide 25
Beam transfer from Nuclotron to Collider
Magnets of the Nuclotron-Collider channel are in development by SigmaPhi.
A prototype of a pulse septum is manufactured and tested. Now design of a septum for Collider injection system is being developed.
Commissioning – 2020

## Slide 26
Stohastic cooling system
Collider
Stochastic cooling system
Successive tested at the Nuclotron

## Slide 27
Electron cooling system
Construction was started in 2016
Electron cooling system of the collider
Electron energy 2.5 MeV

## Slide 28
Barrier-bucket RF (injection)
RF-2 22 harmonic
BINP, Novosibirsk
Three types of RF resonators:
RF-1, BB for injection
RF-2, 22 harmonic
RF-3, 66 harmonic
RF systems of the collider
RF-3 66 harmonic
Technical projects of RF resonators are finished.
Manufacturing started this year.
For the base configuration
4 RF-1, 8 RF 22 harmonic is needed.
For the full configuration additionally 20 RF-3, 66 harmonic will be install in 2022y

## Slide 29: Line for assembling and cryogenic testing of SC-magnets
Main production areas:
Incoming inspection zone
SC cable production hall
SC coils production hall
Area for assembling the magnets
Area for the magnetic measurements under the room temperature
Leakage test area
Area for mounting the SC-magnets inside cryostats
Cryogenic tests bench
450 magnets for NICA and FAIR projects

## Slide 30
Official start up
28 November 2016

## Slide 31: New helium liquefier (1000 l/h)
Largest in Russia
Commissioned in May 2016
Cryogenic facility
Finally the cooling power
should be doubled
from 4 kW to 8 kW @ 4.5K
Notes: He liquefier …..

## Slide 32
MPD
Hall
SPD
Hall
Western
Arc
readiness for equipment installation in the MPD Hall - 2019
September 2018
Civil Construction, bld.17

## Slide 33
Thank you