## Slide 1
07.10.2016
STATUS OF THE NICA PROJECT
D. Peshekhonov, LHEP-JINR

## Slide 2
The first SC
Accelerator
of heavy
ions
1957
Synchrophasotron
1993
Nuclotron
10 GeV proton
synchrotron –
leader in energy
The beginning
of high
energy physics
V.I. Veksler
A.M. Baldin
Investigation of nuclear matter at extreme densities
SC collider of
heavy ions
2019
NICA
NICA – the flagship JINR project in HEP

## Slide 3
Main targets of the NICA complex:
- study of hot and dense baryonic matter at the energy
range of max baryonic density
- investigation of nucleon spin structure &
polarization phenomena
Requirements:
- design and construction of accelerator facility providing
intensive beams of relativistic ions from p to Au,
polarized protons and deuterons
with energy up to
√SNN= 11 GeV (Au79+) and =27 GeV (p)
- development of a modern experimental complex
SCIENTIFIC PROGRAM

## Slide 4
STUDY OF HOT & DENSE
BARYONIC MATTER
The most intriguing and unexplored
region of the QCD phase diagram:
Highest net baryon density
Onset of deconfinement
phase transition
Strong discovery potential:
a) Critical End Point (CEP)
b) Chiral Symmetry Restoration
Complementary to the RHIC/BES,
CERN and FAIR experimental
programs

## Slide 5
NICA/MPD
STAR F.T.
NA-61/SHINE
HADES
CBM
SIS-100 SIS-300
STAR BES II
NICA/BM@N I
NICA/BM@N II
energy region of max.
baryonic density
EXPERIMENTAL STATUS
Interaction rate [Hz]
Collision energy √S [GeV]
NN

## Slide 6
Constituent QM: up and down quarks carry the nucleon spin.
quarks gluons orbital
~0.3
0±0.5
unknown
PHYSICS OBJECTIVES
IN SPIN PHYSICS
EMC (CERN): Quarks spins contribute little (1987) SPIN CRISIS
= 0.12
Spin is an intrinsic property of quantum objects.

## Slide 7
Drell-Yan process
No fragmentation functions !
PHYSICS OBJECTIVES AT NICA

## Slide 8
Hard processes:
q g→q γ 85%
q qbar→g γ 15%
single transverse spin asymmetry provides
access to the Sivers function of gluons
double longitudinal spin asymmetry gives
access to gluon polarization
PHYSICS OBJECTIVES AT NICA
DIRECT PHOTONS

## Slide 9
NICA White Paper – a truly international effort
T.D. Lee: “The NICA heavy ion collider will be a very major step towards the formation of a new phase of quark-gluon matter.”
Statistics of White Paper Contributions:
111 contributions,
188 authors from 70 centers in 24 countries
Notes: 9

## Slide 11
Injection Complex , Booster, Nuclotron, Collider
Infrastructure, Magnet production line, Cryogenic Complex, Computing
Detectors: BM@N , MPD, SPD
MAJOR BLOCK OF THE NICA

## Slide 12
Double aperture magnets:
dipole & quadrupole
prototypes
MPD
SPD
Ring circumference, m | 503,04
Number of bunches | 22
r.m.s. bunch length, m | 0,6
b, m | 0,35
max. int. Energy, Gev/u | 11,0
r.m.s. Dp/p, 10-3 | 1,6
IBS growth time, s | 1800
Luminosity, cm-2 s-1 | 1x1027
Collider basic parameters:√sNN = 4-11 GeV;
beams: from p to Au; L~1027 cm-2 c-1 (Au), ~1032 cm-2 c-1 (p)

## Slide 13
SC Magnets for Booster, Collider & SIS-100/FAIR
workshop at VBLHEP JINR (bld. 217)
Serial tests of Booster magnets has started
procurement of magnet systems is in progress

## Slide 14
LHe Liquefier OG-1000
(the final stage of commissioning):
(2010-2016)
Construction of the new compressor station:
(2015-2017)of 8 kWat 4.5 K
Helium satellite refrigerator of Booster and Collider:
5% completed
(2016-2017)
Two He screw
compressors
(delivered):
95% completed
(2011-2016)
LN2 Re-condensation
(liquefier + 2 compressors)
50% completed
(2012-2018)
LHe 40m3 reservoir:
20% completed
(2016-2017)
Gaseous He purification system:
25% completed
(2016-2017)
He satellite refrigerators for Collider & MPD magnet:
5% completed
(2014-2018)
Development of the NICA Cryogenics
The cooling power
should be doubled
from 4 kW to 8 kW @ 4.5K

## Slide 15
MultiPurpose Detector (MPD)
the fixed target experiment
at the Nuclotron
at the Collider
Spin Physics Detector (SPD) start of Stage I - 2023
project is under preparation
NICA DETECTORS
start of Stage I - 2017
start of Stage I - 2019
Baryonic Matter at Nuclotron (BM@N)

## Slide 16
Fixed target experiment up to Au+Au
area prepared for detector installation
BM@N program:
hyperon & hypernuclei production
hadron femtoscopy
in-medium effects for strange
& vector mesons
electromagnetic probes (optional)
BM@N STUDY OF DENSE
BARYONIC MATTER AT < 6 GeV/u
BM@N configuration
DAQ GEM (CERN) ST TOF Outer tracker
2016, IV: basic 6 half 1 small half DCH
        config. planes plane config.
2017, III: complete 10 h/pl. 2 s/pl. basic DCH
2019, I: -”- 8-10 full pl. 2 s.,2 large pl. complete Straw+DCH

## Slide 17
5 GEM detectors 66 x 41cm2 + 1 detector 163 x 45 cm2
BM@N Run 52 (June 2016): tests & commissioning
of GEM CT located inside analyzing magnet

## Slide 18
- hermetic & homogenous acceptance (2in azimuth),
- low material budget,
- good tracking performance and powerful PID (nuclei, hadrons, e, ),
- high event rate capability and reliable event separation
FFD
MPD DETECTOR
S1: TPC, barrel (TOF, ECAL), ZDC, FFD
S2: Endcaps (tracker, TOF, ECAL) + IT
9 m length, 6 m in diameter
SC solenoid : 0.66 T (~900 tons)
Tracking: TPC, IT, ECT
Particle ID: TOF, ECAL, TPC
T0, Triggering: FFD
Centrality, Event plane: ZDC

## Slide 19
MPD STATUS
Magnet – fabrication stage
TOF, ECAL, ZDC – TDR are ready
FFD – fabrication stage
TPC
  assembly area in preparations
  fabrication of basic elements
  readout chambers – production + R&D (alternative)
  FEE (ALTRO-based FE card prototype)
MPD first stage program (central rapidity range):
- search for phase transitions (observables – particle yields and spectra) including partial restoration of chiral symmetry (observables – yields of di- leptons);
- search for the critical end-point (observables – event by event fluctuations, particle correlations)

## Slide 20
TIME OF FLIGHT
- the detector assembly (mass production) will start in Feb. 2017
- will be fully completed in December 2018
detector assembly bench
Active area of TOF barrel ~56 m2
Number of channels 13 824
Full scale prototype

## Slide 21
ECAL – shashlyk type
ECal
.
L ~35 cm (~ 14 X0), Pb+Scint. (4x4 cm2)
read-out: WLS fibers + MAPD
the design of integration with the MPD
- is completed
TDR - in preparation
Agreement between JINR and Tsinghua University has been signed on:
-participation of Tsinghua physics group in the MPD experiment;
- preparation of workshop for mass production of Ecal modules in China;
- Production of first 10 test modules

## Slide 22
CERN & JINR signed MoU for Collaboration in manufacturing of the carbon fiber spaceframes for the (SiTS) for BM@N & MPD at NICA & CBM at FAIR
Workshop for microstrip detector
assembly & tests
clean room for Silicon Vertex
Detector assembly is ready;
project is supported by the CREMLIN grant
(in the framework of HORIZON-2020)

## Slide 23
ТРС prototype assembling
of RoC electronics
ZDC test at CERN
ECAL module
Work on mRPC
Straw wheel prototype
Engineers & Ph.D. students are welcome!
Ion source at LU20

## Slide 24
The whole Complex comprises of several Objects to be commissioned:
MPD Hall, I q., 2018
SPD Hall, II q., 2019
West semi-ring,
III q., 2018
East semi-ring,
IV q., 2018
Beam transport ch.,
I q., 2019
Bld.#1 reconstruction,
I q., 2019
Civil Construction of NICA Complex
STRABAG – General contractor; КометА – designer
The piling work is in progress by a subcontractor (~ 800 MRBL)
General Contract (duration 43 months) - signed!, Sept. 2015

## Slide 26
NICA SCHEDULE
  The decommissioning is foreseen after 2045.

## Slide 27
NICA COLLABORATION
ARE

## Slide 28
NICA & FAIR became the part (Work Package 3) of CREMLIN project (Connecting Russian & European Measures for Large-scale Research Infrastructures) in the framework of HORIZON 2020
Extension of the Cooperation
NICA project was submitted to ESFRI Roadmap. Special letter of Commitment prepared and Letter of support for the submission of the NICA project.
Authorities of Bulgaria, Czech Republic, Romania and Slovakia kindly considered favorably the support to this submission.
08 Aug’13: Representatives of 13 countries, 6 signed
to join the mega-science project NICA
MegaProject NICA
Germany (BMBF, GSI) –SC magnets
& Si tracker
China (ASIPP) – HTSC current leads,
SC magnets, vacuum systems
USA (FNAL) – collider stochastic and
electron cooling systems
CERN – BM@N and MPD elements
(drift chambers, MM systems…)
Rep. of South Africa – cryostats,
diagnostics for SC ion
source, cryogenics

## Slide 29
Main Research Infrastructure in Particle and Nuclear Physics
NICA – Complementary Project

## Slide 30
A Quadripartite Protocol signed in China
December 17, 2015, Beijing
At the 20th Regular Meeting of Prime Ministers of Russia and China
On behalf of JINR G.V.Trubnikov, JINR Vice-Director,
signed a Quadripartite Protocol between
the Ministry of Education and Science of Russia ,
the Ministry of Science and Technology of China,
the Chinese Academy of Sciences and JINR
on the prospects of cooperation in the
frames of the complex of superconducting rings
with colliding beams of heavy ions NICA.
The protocol was signed with the aim of uniting the efforts of the parties in the frames of cooperation for establishment and use of the NICA complex. China considers joining the project and notes a wide interest of Chinese research organizations to participate in the project.

## Slide 31: Additional funds from the Russian Federation become available by recent RF government decree.

## Slide 32
Agreement
between
the RF Government
and
the Joint Institute for
Nuclear Research
has been signed.

## Slide 33
Instead of conclusion…
NICA complex has great potential for competitive research in dense baryonic matter and spin physics.
The construction of accelerator complex and both BM@N and MPD detectors is going close to the schedule.
A number of steps are done towards making NICA a really international research project that will lead to establishing a research infrastructure of global importance.
In medium-term prospect the NICA complex will be the only facility in Europe providing unique high intensity ion beams (from p to Au) in the energy range from 2 – 27 GeV (c.m.s.), which could be used for both fundamental and applied research

## Slide 34
Thank you
Thanks for your attention!