Referee Report

on the theme 05.2

“Status of the Factory of Superheavy Elements.

Separators.”

At the first in the world Factory of Superheavy Elements in FLNR, the first experimental facility has been installed. This is the gas-filled separator DGFRS-2 which was designed in FLNR and manufactured by SIGMAPHI (France). In 2018, installation of the main components of the separator has been completed: the first quadrupole lens, the first dipole magnet, the second and third quadrupoles, and the second dipole magnet. The system of differential pumping of gas was designed and manufactured. The power and signal cables for magnets, vacuum system, water cooling pipes and some other systems have been mounted. The test of magnets and part of the differential pumping system has been carried out. At the end of 2019, delivery of the detection system is expected.

In general, the progress in creation of the gas-filled separator and of the SHE Factory in total is obvious and these ambitious developments should be supported and continued.

A.A. Korsheninnikov

January 11, 2019