## Slide 1: MPD provisional cryogenic component and tasks definition
V. Benda

## Slide 2: Main points and agreements
On our last meeting 19 February it was proposed and approved the provisional solution of MPD shield cooling by LN2 with a speed of 1K/h
Final solution will be clarified later on, but
  The general strategy shall be approved in reasonable time in order to go from provisional to the final solution quickly and with minimum extra budget
Official MPD Cryogenic working group was established
    Агапов Н.Н. гл.инженер ЛФВЭ
    Бенда Вл. ответственный за криогенную систему MPD
    Емельянов Н.Э. ответственный за включение и эксплуатацию Соленоида
    Кошурников Е.К. сопровождение проекта Соленоид
    Топилин Н.Д. ответственный за сборку магнита и монтаж криогенной платформы
    Ткачев Г.П. электрическое подключение систем Соленоида
    Головатюк В.М. координатор работ по MPD
    Слепов И. ответственный за криогенный сайт и депозитарий документов
  Regular meeting every second Wednesday at 15h in b.202 (at Slava)

## Slide 3: Provisional solution Components numbering
LHe line #1
5
4
3
6
2
1
MFS
For the final solution one LN2 tank can be removed while the second one can by filled by fixed LN2 line from our LN2 factory.
EH

## Slide 4: Provisional simplified scheme of LN2 Components numbering
LN2
GN2
Испаритель 5kW
MPD magnet
Экран
MPD control cryostat
Satellite
Гибкая криогенная линия
Стена
LN2 tanks
Cold GN2
Heater 5kW
MFS
From CERN
LN2 filling
By-pass for LN2 to be added
To be used for shielding of LHe line #1
5a
5
EH
5
2

## Slide 5: Satellite/Control cryostat lines
2
9
8
10
1b
1a
6
7
11
3
5

## Slide 6: List of components and task description
MPD provisional solution – Procurement of components
Writing technical specifications including planning!
  Description
  Table of basic parameters (L, P, dP, m, Qr)
  Calculation of main features (d)
  Safety analysis and SV/RD calculation
  Material and technology definition
Tender
  Find/propose companies
  Follow up the production (design – testing)
  Transport to JINR
  Procurement of the documentation and putting them on JINR server
  Transport to JINR
Installation
Testing in situ

## Slide 7: Preliminary risks estimations
Insufficient resources
  Cryogenics
  Control system
  Paper work
  Technicians
To be organize
  Planning including resources, responsible?
  MPD cryo-server to be established
    Documents to be organized (structure to be done)

## Slide 8: Satellit under cold test, photo
Satellite
Control cryostat
Line 1a
Line 1b