**The status of the construction of the SHE Factory**

S.N. Dmitriev

Construction of the Factory of Superheavy Elements (SHE) in JINR FLNR goes according to the schedule. Construction of the Factory building and installation of its engineering systems are to be completed in June, 2017. On September 15, 2016 installation of the cyclotron DC-280 was started. A contract with the company SigmaPhi to manufacture a new gas-filled separator - the first setup of the SHE Factory – was signed. The date of its delivery to JINR - July 2017. Production of the first beams of accelerated ions and commissioning of the accelerator complex is planned for the end of 2017. The first experiments at the SHE Factory are expected in 2018.