## Slide 1: Ekaterina Tsapulina – JINR, 2020/24/11
About Logistics to Export Equipment.
General organizational process.
MPD - ITS

## Slide 2
Agenda
General paperwork procedure,
First shipment details,
Open Questions / Comments.
MPD - ITS

## Slide 3
General paperwork procedure
MPD - ITS
STEP 1 (JINR and CCNU).
Define and agree on the set of equipment and the timeline
STEP 2 (JINR and CCNU).
Elaborate and confirm the
basis document
Collaboration
Contract or
Implementation
Agreement or
Addendum
STEP 3 (JINR).
Prepare the
documents for the Export Control Group
Technical
passports
Certified copies and translations of the basis document
Service note document
STEP 4 (JINR).
Export Control Group requests permission from the Customs in Russia (using docs from steps 2, 3)
STEP 5 (JINR and CCNU).
Start planning and arranging of the shipment

## Slide 4
First shipment details (1 of 2)
MPD - ITS
Preparations by JINR:
  DONE:
    240 full-scale dummy chips, 15 FPCS – carefully put in trays and packed,
    Basis document (Addendum №1 to MoU_NICA_Wuhan) – draft in English and Russian prepared,
    Documents for the Export Control Group – prepared, not signed

## Slide 5
First shipment details (2 of 2)
MPD - ITS
Preparations by JINR:
  TO BE PERFORMED:
    Send Addendum №1 (English, Russian) to CCNU for signing and stamping,
    Sign and stamp the documents for the Export Control Group,
    Initiate requesting permission for exporting.
Preparations by CCNU:
  TO BE PERFORMED:
  Sign, put a stamp and send through the post the originals of Addendum №1 (English and Russian) once received from JINR,
  Initiate preparation of the documents for Customs in China in advance.

## Slide 6
Open Questions / Comments
Any questions / concerns are welcomed
MPD - ITS
Thank you!