## Slide 1: Ion beam pipe for BM@N experiment current status and schedule
LLC “Vacuum systems and technologies”
A. Kubankin at all.
January 2021

## Slide 2: Vacuum ion beam pipe characteristics
vacuum better than 1 mTorr;
internal diameter of the pipe about of 200 mm (ISO-K 200 flanges);
total length about of 140 m;
four focal spots of the ion beam.

## Slide 3: The plan of NICA area

## Slide 4: The modernized area 7 quadruple lenses; 6 magnets; 9 beam profilometers

## Slide 5: The prototype of vacuum box for the beam profilometers with sensitive area 200x200 mm
Vacuum body with thin titanium
window for gas multiwire profilometers
Vacuum box for the beam profilometers

## Slide 6: The schedule
Technical design: March 2021
Production of vacuum beam pipe: from March to August 2021
Installation and testing of vacuum beam pipe: from June to September 2021

## Slide 7
Thank you so much for the attention!