## Slide 1
resource loaded global plan
NICA project
@2020.09.09

## Slide 2
Key milestones
2020
Booster commissioning
construction cryogenic compressor station W49
2021
Booster – Nuclotron channel commissioning W06
LHEP electrical substation commissioning W49
BM@N run W40
MPD commissioning W47
2022
NICA cryogenic system fully commissioned W24
Start of Collider Run#1 W36
…main points
@2020.09.09

## Slide 3
Key milestones
@2021.09.21

## Slide 4
2020

## Slide 5
Bld #17

## Slide 6
2021

## Slide 7
2022
6 milestones from 27 completed,
average arithmetic delay for rest of milestones is 20 weeks

## Slide 9
Спасибо!